Multi-Agent Product Analytics with LLM Intelligence

and Quality Monitoring

Final Project Specification | March 2026 | Bhavya Likhitha Bukka

# 1. Problem Statement

The problem: E-commerce companies lose $50B+/year on product returns. Product teams cannot process millions of reviews fast enough to catch quality issues, understand root causes, or fix misleading product listings.

Example: A manufacturer ships a defective batch. Reviews mention 'cracked screen' within 3 days. Product team doesn't notice until return rate spikes 2 weeks later — because nobody reads 500 reviews/day per product.

Who pays for this solution: Product managers, quality teams, and category managers at Amazon, Walmart, Wayfair, Shopify, Chewy, Target, TripAdvisor.

Dollar impact: 1% reduction in return rate saves Amazon ~$500M. Catching a defective batch 1 week earlier saves $50K-200K per SKU.

# 2. What This Platform Does

• Quality Alert System — Detects anomalous review sentiment spikes per product. Alerts within hours, not weeks. [PyTorch anomaly detection]

• Root Cause Classifier — Labels every review: product defect, shipping damage, misleading description, size issue, price complaint. Product manager sees '67% mention zipper breaking' without reading a single review. [PyTorch multi-label transformer]

• Executive Summarizer — Generates structured product summaries: top complaints, counts, action items. Not generic ChatGPT — domain fine-tuned. Quality proven via A/B test. [QLoRA fine-tuned Mistral-7B, LLM-as-Judge evaluation, A/B testing framework]

• Listing Optimizer Agent — Multi-agent system reads reviews → audits listing → generates improved copy → human approves. [LangGraph with supervisor pattern]

# 3. Tech Stack

## 3.1 Data Layer

| Tech | Purpose | Asked in DS JDs? |
| --- | --- | --- |
| Amazon Reviews 2023 | 571M reviews, 33 categories. Free from HuggingFace (McAuley Lab UCSD). | Large-scale data — all companies |
| PostgreSQL | Structured storage for reviews, products, alerts, tracking. | SQL — 90% of DS/DE JDs |
| ChromaDB | Vector store for review embeddings. Semantic search. | VectorDBs — Cap1, Deloitte, Microsoft, Amazon |
| spaCy NER | Extract product attributes, complaint entities from text. | NLP — Meta, Google, Cap1 |
| DVC | Data versioning. Know which data trained which model. | Data versioning — MLOps standard |

## 3.2 ML Models (PyTorch)

| Model | Architecture | Metrics |
| --- | --- | --- |
| Anomaly Detector | Autoencoder on review embedding time series | Precision, Recall, F1 at threshold |
| Root Cause Classifier | Fine-tuned DistilBERT, multi-label | F1 per label, macro-F1, accuracy |
| Helpfulness Predictor | Neural net with text + metadata features | MAE, RMSE, NDCG |

All trained in PyTorch. Custom training loops, learning rate scheduling, proper splits. Not scikit-learn wrappers.

## 3.3 LLM Fine-tuning, Evaluation & A/B Testing

| Component | Tech | Details |
| --- | --- | --- |
| Base model | Mistral-7B-Instruct | Open-source. Free on Colab T4 GPU with 4-bit quantization. |
| Fine-tuning | QLoRA + HF PEFT | ~1500 curated review-to-summary pairs. 2-3 hrs training on Colab. |
| Evaluation | LLM-as-Judge + RAGAS | Scores: accuracy, completeness, actionability, conciseness (1-5 each). |
| A/B Testing | scipy.stats | 200 test products. Base vs fine-tuned. t-test. Prove p < 0.05. |

## 3.4 MLOps

| Component | Tech | Details |
| --- | --- | --- |
| Experiment tracking | MLflow | All runs logged. Model registry with staging/production. |
| Data versioning | DVC | Dataset version → model version traceability. |
| CI/CD | GitHub Actions | lint → test → validate model → build Docker → deploy. |
| Drift monitoring | Evidently AI | Weekly drift reports. Auto retrain trigger if threshold exceeded. |
| Containers | Docker Compose | Full stack: api + ui + postgres + chromadb + mlflow. |

## 3.5 Agentic AI (LangGraph)

| Agent | Role | Tools it uses |
| --- | --- | --- |
| Review Analyzer | Runs classifier, builds complaint profile | Root cause model, PostgreSQL |
| Listing Auditor | Compares listing vs complaint profile | Product metadata, ChromaDB |
| Listing Rewriter | Generates improved listing copy | Fine-tuned Mistral-7B |
| Supervisor | Orchestrates flow, human-in-the-loop | LangGraph state machine |

## 3.6 Serving

| Component | Tech | Details |
| --- | --- | --- |
| API | FastAPI | /analyze, /alerts, /summarize, /optimize-listing. Swagger docs. |
| Dashboard | Streamlit | Product manager view: alerts, complaints, summaries, listing suggestions. |
| Deploy | Docker Compose | One command: docker-compose up. |

# 4. Data

Dataset: McAuley Lab Amazon Reviews 2023 — 571M reviews, 33 categories, HuggingFace.

License: Free for academic/research. No cost.

Fields: rating, title, text, helpfulness_votes, timestamp, product_id, user_id + product metadata (title, description, price, category, images).

What you must create: (a) Root cause labels — LLM-assisted labeling of 3000 reviews + manual verification of 500. 2-3 days. (b) Summary training pairs — generate with base Mistral, curate best 1500. 3-4 days.

# 5. Build Plan (6 Weeks, Full-Time, Start March 17)

| Week | What You Build | Deliverable |
| --- | --- | --- |
| Week 1 Mar 17-23 | Repo setup + data pipeline. Download Electronics subset (20M reviews). Load PostgreSQL. spaCy NER pipeline. DVC init. EDA notebook. | Repo live. Data in DB. NER working. EDA complete. |
| Week 2 Mar 24-30 | Create root cause labels (LLM-assisted + manual). Train PyTorch multi-label classifier (DistilBERT). Train anomaly detector. MLflow tracking for all experiments. | 2 PyTorch models. MLflow experiments logged. F1 scores documented. |
| Week 3 Apr 1-6 | Helpfulness predictor. Sentence-BERT embeddings for all reviews. ChromaDB setup. FastAPI endpoints for /analyze and /alerts. | 3rd model done. ChromaDB populated. API serving predictions. |
| Week 4 Apr 7-13 | Curate 1500 summary training pairs. QLoRA fine-tune Mistral-7B on Colab. Build LLM-as-Judge eval pipeline. A/B test: base vs fine-tuned on 200 products. Statistical significance. | Fine-tuned LLM. Eval report. A/B results with p < 0.05. |
| Week 5 Apr 14-20 | LangGraph 4-agent system (Analyzer → Auditor → Rewriter → Supervisor). Human-in-the-loop. GitHub Actions CI/CD. Evidently drift monitoring. Dockerize everything. | Agents working E2E. CI/CD passing. Drift dashboard. Docker stack. |
| Week 6 Apr 21-27 | Streamlit dashboard. Architecture diagram. Comprehensive README. 5-min demo video. Deploy to Streamlit Cloud. | Live demo URL. Polished repo. Video. DONE. |

CRITICAL: Apply to DE + DS jobs every day from Week 1. Don't wait until project is done.

# 6. Cost: $0 - $10

Amazon Reviews dataset ($0) + Google Colab GPU ($0) + MLflow/Evidently/ChromaDB ($0, open-source) + PostgreSQL ($0, Docker) + Streamlit Cloud ($0, free tier) + LLM-as-Judge API calls (~$5-10, or free with open-source judge).

# 7. Target Companies & Roles

| Role | Emphasize | Companies |
| --- | --- | --- |
| Data Scientist (GenAI) | PyTorch models, LLM fine-tuning, LLM eval, A/B testing, NLP | Capital One, Amazon, TikTok, Microsoft, Wayfair, Deloitte |
| Data Engineer | 571M row pipeline, PostgreSQL, ChromaDB, DVC, MLflow, CI/CD, Docker | Amazon, Meta, Google, Snowflake, Databricks, Wayfair |
| AI Engineer | LangGraph agents, LLM fine-tuning, eval framework, FastAPI | Capital One, Deloitte, Amex, Microsoft, startups |
| Data Analyst | Review analytics, dashboards, A/B testing, business insights | Fidelity, Wayfair, TripAdvisor, HubSpot |

# 8. Interview Talking Points

## For DS:

"I built a product review intelligence platform processing 571M Amazon reviews. Three PyTorch models — anomaly detector, multi-label complaint classifier, and helpfulness predictor. Fine-tuned Mistral-7B with QLoRA for executive summaries and proved it outperforms the base model using LLM-as-Judge evaluation with A/B testing (p < 0.05). Full MLOps pipeline with MLflow, CI/CD, and drift monitoring."

## For DE:

"I built the data platform processing 571M reviews into PostgreSQL, generated embeddings in ChromaDB for semantic search, versioned data with DVC, and served three ML models through FastAPI. Full stack in Docker Compose with GitHub Actions CI/CD and Evidently drift monitoring."

## For AI Engineer:

"I built a multi-agent listing optimization system in LangGraph. Four agents — analyzer, auditor, rewriter, supervisor — coordinate to detect product quality issues from reviews and generate improved listings. Fine-tuned Mistral-7B evaluated with RAGAS metrics and A/B tested against the base model."

# 9. Your 3 Projects on Resume

| # | Project | Domain | Core Skill |
| --- | --- | --- | --- |
| 1 | Multi-Agent Product Analytics with LLM Intelligence and Quality Monitoring | E-Commerce / NLP | ML + LLM + MLOps + Agents |
| 2 | PE OrgAIR Platform | Finance / PE | RAG + Agentic AI + MCP |
| 3 | Last-Mile Fulfillment Optimization | Supply Chain | Data Engineering + ML |

Three projects. Three different domains. Three different core skills. Zero tech overlap. Complete coverage of DS + DE + AI Engineer job requirements.